26

Board Meeting

January 15, 2026

ROLL CALL

# APPROVE PROJECT BUDGET AND AWARD CONSTRUCTION CONTRACT FOR JEFFERSON HALL AND HENRY HALL RENOVATIONS, CHICAGO

Action: 	Approve Project Budget and Award Construction Contract for Jefferson Hall and Henry Hall Renovations

Funding: 	Institutional Funds Operating Budget

In March 2025, the Board of Trustees approved the design and project budget for the Jefferson Hall and Henry Hall Renovations of $23,984,100. The project involves a complete renovation of Jefferson Hall and Henry Hall, including all interior spaces and select exterior components. Exterior upgrades will encompass entry areas, first-floor storefronts, selective window replacements on the second and third floors, concrete patching, and roof replacement.

Inside, the renovation will modernize all building systems and components, including architectural features, HVAC, electrical, AV, IT infrastructure, plumbing, and life safety systems. These upgrades will create contemporary, functional learning spaces designed to support active and hybrid learning for the School of Theatre and Music (STM) and the undergraduate degree in Computer Science and Design (CS+Design). Additionally, the project will provide office spaces for the College of Architecture, Design, and the Arts (CADA). The renovation aims to achieve a minimum of LEED Silver certification, and a cost estimate has been prepared.

In August 2025, bids for construction work were received and, to proceed, the project budget must be increased to $28,084,100, an increase of $4,100,000. Accordingly, the chancellor, University of Illinois Chicago, and vice president, University of Illinois System, with the concurrence of the appropriate administrative officers, recommends that the Board approve the increase in the project budget to $28,084,100, an increase of $4,100,000.

Additionally, for the project to proceed, the chancellor, University of Illinois Chicago, and vice president, University of Illinois System, with the concurrence of the appropriate administrative officers, recommends that the following single-prime contract be awarded. Competitive bidding procedures were conducted in accordance with the Illinois Procurement Code (30 ILCS 500), and the award was made to the lowest responsible bidder based on the base bid and the acceptance of deductive alternates 3, 4, 5, and 6.

Accel Construction Services Group, LLC		Base Bid	$20,114,950

Chicago, IL                                     		Alternate 3	($      24,100)

Alternate 4	($        3,100)

Alternate 5	($      16,760)

Alternate 6	($      61,000)

Total	            $20,009,990

The Board action recommended in this item complies in all material respects with applicable State and federal laws, University of Illinois Statutes, The General Rules Concerning University Organization and Procedure, and Board of Trustees policies and directives.

Funds for this project are available from the University of Illinois Chicago’s institutional funds operating budget.

The president of the University of Illinois System concurs.

Table 1: Diverse Vendor Participation

| Awarded Vendor / | Prime Contract $ | Contractor / Subcontractor Diverse Certification | Diverse Value | Subcontractor % of Work |
| --- | --- | --- | --- | --- |
| Accel Construction Services Group, LLC, Chicago, IL | $20,009,990 | MBE (HA) | $4,402,000 | 22% |
|  |  | MBE (AFA) | $650,000 | 3% |
|  |  | WBE | $985,900 | 5% |
|  |  | VBE | $615,500 | 3% |
|  |  |  | $6,653,400 | 33% |

Description of Alternates: Alternate 3: Remove green roof; Alternate 4: Remove roller shades; Alternate 5: Remove landscape pavers and concrete bench; Alternate 6: Remove theatrical curtain