Change Orders

Report to the Board of Trustees

January 15, 2026

On September 23, 2010, the Board of Trustees delegated authority to the Comptroller to approve change orders to University contracts and purchase agreements. Changes related to construction or professional services or original Board approved purchase agreements for supplies or equipment that exceed 5 percent of the original Board approved contract will be reported to the Board at its next scheduled meeting.  Change orders related to medical center operations that exceed 25 percent of the original Board approved contract or other purchase agreement and change orders will also be presented.

The intent of this report is to provide the Board of Trustees a review of those contract changes germane to the above criteria for capital projects.

| University of Illinois Urbana-Champaign |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | CONSTRUCTION |  |  |  |  |  |  |  |  |  |  |  |
|  | Project Number | Project Title | Award Date | Vendor Name |  | Award Original Amt | Previously Approved Change Order Amount | Current Approved Change Order | Current Award Amt | Percent Change (Original to Current) |  |  |
|  | U22005 | BECKMAN INSTITUTE - CAFE RENOVATION | 3/13/2024 | AGAE Contractors, Inc. |  | 2,629,000.00 | 100,924.07 | 58,213.14 | 2,788,137.21 | 6.05 % |  |  |
|  | PROFESSIONAL SERVICES |  |  |  |  |  |  |  |  |  |  |  |
|  | Project Number | Project Title | Award Date | Vendor Name |  | Original Award for Preliminary Design Services (as applicable) | Amendment to Full Design Services | Full Design Contract | Subsequent Amendments | Current Amendments | Current Award Amount | Percent Change (Original to Current) |
|  | U20118 | UNDERGRADUATE LIBRARY REDEVELOPMENT | 12/6/2022 | CBRE Heery Inc |  | 264,890.00 | 1,805,051.42 | 2,069,941.42 | 0.00 | 0.00 | 2,069,941.42 | 681.43 % |
|  | U20118 | UNDERGRADUATE LIBRARY REDEVELOPMENT | 7/12/2021 | Ratio Architects |  | 953,787.00 | 2,336,631.00 | 3,290,418.00 | 0.00 | 0.00 | 3,290,418.00 | 244.98 % |
|  | U21050 | ILLINI UNION - ROOF REPLACEMENT | 9/16/2022 | Wiss Janney Elstner |  | 427,739.00 | 764,100.00 | 1,191,839.00 | 0.00 | 0.00 | 1,191,839.00 | 178.64 % |
|  | U21074 | SWINE RESEARCH CENTER MODERNIZATION | 9/14/2022 | Bailey Edward Design |  | 0.00 | 0.00 | 1,329,754.00 | 342,323.00 | 0.00 | 1,672,077.00 | 25.74 % |
|  | U21076 | VETERINARY TEACHING HOSPITAL - SMALL ANIMAL CLINIC ONCOLOGY CENTER ADDITION - DESIGN & CONSTRUCTION | 8/12/2022 | Reifsteck Reid |  | 0.00 | 0.00 | 1,122,789.00 | 120,900.00 | 0.00 | 1,243,689.00 | 10.77 % |
|  | University of Illinois Chicago |  |  |  |  |  |  |  |  |  |  |  |
|  | CONSTRUCTION |  |  |  |  |  |  |  |  |  |  |  |
|  | Project Number | Project Title | Award Date | Vendor Name |  | Award Original Amt | Previously Approved Change Order Amount | Current Approved Change Order | Current Award Amt | Percent Change (Original to Current) |  |  |
|  | C23112 | HSPS PHASE 2 STRUCTURAL REPAIRS | 6/20/2023 | Golf Acquisition Group |  | 3,109,000.00 | 2,035,390.73 | 0.00 | 5,144,390.73 | 65.47 % |  |  |
|  | C22053 | CEILING BEAM AND JOINT REPAIRS - PSPS | 4/25/2023 | Maman Corp |  | 3,295,000.00 | 1,519,170.22 | 0.00 | 4,814,170.22 | 46.11 % |  |  |
|  | C21103 | RENOVATE STERILE PROCESSING AND MATERIAL MANAGEMENT - UIH | 1/3/2024 | FH Paschen |  | 3,070,000.00 | 1,176,336.66 | 394,384.52 | 4,640,721.18 | 51.16 % |  |  |
|  | C19049 | NPI FACADE REPAIRS - PHASE 1 | 6/21/2022 | Industria Inc |  | 13,766,627.00 | 947,699.17 | 476,451.46 | 15,190,777.63 | 10.34 % |  |  |
|  | C19055 | FAÇADE AND ROOF REPAIR AND WINDOW REPLACEMENT - SPHPI | 3/27/2024 | AGAE Contractors, Inc. |  | 11,051,000.00 | 854,448.30 | 17,254.20 | 11,922,702.50 | 7.89 % |  |  |
|  | PROFESSIONAL SERVICES |  |  |  |  |  |  |  |  |  |  |  |
|  | Project Number | Project Title | Award Date | Vendor Name |  | Original Award for Preliminary Design Services (as applicable) | Amendment to Full Design Services | Full Design Contract | Subsequent Amendments | Current Amendments | Current Award Amount | Percent Change (Original to Current) |
|  | C19049 | NPI FACADE REPAIRS - PHASE 1 | 2/4/2020 | Altusworks Incorporated |  | 258,050.00 | 1,055,866.00 | 1,313,916.00 | 0.00 | 0.00 | 1,313,916.00 | 409.17 % |
|  | C22017 | UI HEALTH CANCER CENTER AND CDU | 2/23/2023 | Gensler Architecture Design & Planning, P.C. |  | 0.00 | 0.00 | 1,306,947.00 | 519,238.00 | 0.00 | 1,826,185.00 | 39.73 % |