## Slide 1: CAPITAL UPDATES
July 21, 2022
Board of Trustee Meeting
CAPITAL UPDATES

## Slide 2: Capital Spend and Trends Board Oversight of Capital Projects Capital Plan FY23 and Beyond
Capital Spend and Trends
Board Oversight of Capital Projects
Capital Plan FY23 and Beyond

## Slide 3: CAPITAL SPEND & TRENDS
CAPITAL SPEND & TRENDS

## Slide 4: Historical Context
2018
Less than $25 million appropriated from State of Illinois
10-year capital plan presented to the Board of Trustees: 510 projects $6 Billion
Expanded financing with Public Private Partnership (P3) Model
2019
$1.4 Billion State appropriation supporting $2 billion projects
Completed 87 projects: $346 million Initiated 120 projects: $434 million
2020-2021
Completed 300 projects: $602 million Initiated 216 projects: $382 million
2022
Completed 127 projects: $313 million Initiated 257 projects: $602 million Requested 5-year updated capital plan
Notes: Initiated projects for 2022 figures include DPI ($250M), DKC Illinois Extension Center ($40M)

## Slide 5: CAPITAL SPEND BY YEAR
5 year average 2017 – 2021:
$259 million
2022 projected spend:
$390 million
Chart: 
| 2017 | 2018 | 2019 | 2020 | 2021 | 2022
UIC | 56924499.83 | 44180834.76 | 69739200.9 | 76184809.75 | 57612145.14 | 124373480.3
UIS | 14104154.42 | 8232570.83 | 3577157.02 | 1805248.12 | 3751458.5 | 979331.66
UIUC | 158232467.77 | 158983635.57 | 185945753.26 | 251093415.22 | 206454194.95 | 166937405.55

## Slide 6: $1.6 BILLION IN ACTIVE CAPITAL PROJECTS
$819 Million in Planning and Design
$766 Million In or Near Construction
Notes: Planning & Design = Planning, AE Select, Design
Examples: DPI ($250M), Altgeld/Illini ($192M), Drug Discovery ($165M), Undergrad Library ($50M), All other: $172M
In or Near Construction = Bid/Award, Construction
Examples: UIC Specialty Care Building P3 ($196M), CDRLC ($118M), Ubben ($40M), Parking Decks ($21M), All other: $390M, 130+ Projects

## Slide 7: CAPITAL FUNDING 2018 VS. 2022
Chart: 
$1.711 Billion
Chart: 
| Bonds | Gifts/Grants | Operating Funds | P3 | State Capital Appropriation | Student Facility Fees
Total | 47950000 | 99477762.37 | 580490166.26 | 290000000 | 615811303 | 77494720.21
$885 Million
Chart: 
| Bonds | Gifts/Grants | Operating Funds | State Capital Appropriation | Student Facility Funds
Total | 213541750 | 109105210.92 | 450141209.44 | 22638316.25 | 89500875
Capital Fund Sources for Projects with Budgets Greater Than $5 million

## Slide 8: ACTIVE STATE INVESTMENT IN CAPITAL
2018: Less than $25 million
2019: Now: $1.4 billion appropriated supporting $2 billion in projects
2022: $615 million in active state-funded projects

## Slide 9: $1.1 BILLION IN ACTIVE NEW CONSTRUCTION PROJECTS
Chart: 
| State | P3 | Institutional
Funding Source | 593000000 | 297408527 | 181181000
Notes: Examples:
UI Health Specialty Care Building $196M
CDRLC $118M
DPI $250M
Drug Discover $165M
Library Commons $35M

## Slide 10: ACTIVE PROJECTS
Chart: Planned Use of Space
| Auxiliaries | Teaching and Research | Healthcare | Site Work
By Building Use | 75039268 | 1096439499 | 236730107 | 176771561
$326 Million in Remodeling and Additions
$187 Million in Site Work, Utilities and Infrastructure and Deferred Maintenance
Notes: Deferred Maintenance, Site Work: EPC Project ($34M), Replace Mechanical Equipment at BRL (UIC) ($17M), All others under $7M
Remodel/Additions: Undergrad Library ($50M), Ubben ($40M), Welcome Atrium UI Hospital $18M

## Slide 11: EXAMPLE PROJECTS IN DESIGN
Library Commons
New Construction
$35M Budget
In Design
State-Funded
Undergrad Library Redevelopment
Remodel
$50M Budget
In Design
University Funded
Discovery Partners Institute
New Construction
$250M Budget
In Design
State + University Funded
Innovation Center Expansion
Addition
$10M Budget
In Design
State + University Funded
Notes: Altgeld/Illini Hall
Undergrad Library Redevelopment
DKC Illinois Extension Center
Ubben
Swine Research Center?
Library Commons
Capitol Innovation Center
CDRLC
OSC
Welcome Atrium
ADA Patient Rooms

## Slide 12: EXAMPLE PROJECTS IN CONSTRUCTION
UI Health Specialty Care Building
New Construction
$195M Budget
P3
Ubben Basketball Complex
Remodel/Addition
$39.8M Budget
Donor-Funded
Computer Design Research and Learning Center
New Construction
$117.8M Budget
State + University Funded
UIUC Parking Structures
Renovation
$21.3M Budget
Bond Funded
Notes: Altgeld/Illini Hall
Undergrad Library Redevelopment
DKC Illinois Extension Center
Ubben
Swine Research Center?
Library Commons
Capitol Innovation Center
CDRLC
OSC
Welcome Atrium
ADA Patient Rooms
CQE
Clinical Decision Unit

## Slide 13: DIVERSE BUSINESS SPEND
The University of Illinois System continues to support and promote the use of Business Enterprise Program (BEP) and Veterans Business Program (VBP) certified vendors on all capital projects.
Beginning August 2021, capital professional service and construction service BEP certified vendor participation goals increased to 30% as well as the addition of a VBP certified vendor participation goal of 3% to construction services.
Chart: 
| 2018 | 2019 | 2020 | 2021 | 2022
Series 1 | 19.65 | 26.57 | 25.23 | 25.94 | 27.56
% Diverse Spend

## Slide 14: BOARD OVERSIGHT OF CAPITAL PROJECTS
BOARD OVERSIGHT OF CAPITAL PROJECTS

## Slide 15: CAPITAL DELIVERY PROCESS OVERVIEW INTERNALLY FUNDED PROJECTS
Need Identified
Conceptualization
Professional Services Consultant Selection
Design
Bid & Award
Construction
Post-Construction
Project Initiated
Construction Contract Approvals for Contracts > $2.5 million
Design Approval for New Buildings or Significant Renovations
Project Approval for Projects with Budgets > $5 million
Board of Trustees Touchpoints
Project Phases
Legend
Design Contract Approval for Contracts > $1 million

## Slide 16: CAPITAL DELIVERY PROCESS OVERVIEW STATE-FUNDED/CDB-MANAGED PROJECTS
[
Need Identified
Board of Trustees Touchpoints
Project Phases
Approve Capital Request to IBHE for Projects Seeking State Funding
Project Funds Appropriated by Legislature
Actions Taken by State Agencies
Legend
Governor’s Office of Management and Budget (GOMB) Decision to Release Project Funds
CDB Obtains Project Statement and Assumes Project Management Responsibilities
Project Initiated
Conceptualization
Professional Services Consultant Selection
Design
Bid and Award
Construction
Post-Construction
Project Approval for Projects with Budgets > $5 million
Employ Architect/ Engineer
Design Approval for New Buildings or Significant Renovations

## Slide 17: BOARD OF TRUSTEE TOUCHPOINTS
Professional Services Consultant Contract Amendment
Amendment causes contract to exceed $1 million
Amendment requires associated budget increase
Project Budget Increase
Any increase to budget must first be approved by the Board
Change Orders
Report provided outlining all change orders that exceed 5% of originally approved contract value
BOARD OF TRUSTEE TOUCHPOINTS

## Slide 18: FY23 & BEYOND
FY23 & BEYOND

## Slide 19: CAPITAL PROCESS RECOMMENDATIONS
Ernst & Young Consulting Engagement
  Implement contractor evaluations
    Architect evaluations forthcoming
  Streamline approval processes
    Increased university delegated authority for change order approvals
  Increase staffing to meet project demands
  Increase utilization of retainer work orders

## Slide 20: CAPITAL PROCESS RECOMMENDATIONS
Ernst & Young Engagement, continued
  Implement Capital Project Audits
    Engaged with FTI Consultants
    Observations include:
      Multiple project management systems lead to errors, duplication of efforts
      System scheduling capabilities need to be enhanced
      Standardize file retention policies

## Slide 21: CAPITAL INITIATIVES
Facility Condition Assessment
  Develop a comprehensive approach to deferred maintenance
Capital Project Management Software
  Effort to replace 10-15 year old systems
Crowe: Small Construction Project Processes Assessment
Legislative: Changes to procurement and construction services
  Design Build and Single Prime
Capital Project Audits
  Evaluation of current processes and delivery ongoing
Updated 5 year Capital Plan

## Slide 22: 5-YEAR CAPITAL PLAN
$2.85 Billion in Identified Need
Chart: 
| Chicago | Springfield | Urbana
Deferred Maintenance | 84.8 | 32.3 | 146.89
Remodeling/Addition | 213 | 68.7 | 1069.066
New Building | 710.5 | 139.506 | 345
Site Work | 0 | 5 | 35.55
Millions
74% Identified for Academic, Research, and UI Health

## Slide 23: PROPOSED FUNDING SOURCES
Chart: 
| Institutional | State | Gift | Deferred Maintenance Funds | Debt | P3
 | 409436000 | 1367650000 | 228950000 | 131350000 | 451126000 | 197000000
Planned Use of State Funds
$1.4 Billion
23% Existing appropriation
24% Requested appropriation
53% Future request
Notes: Of the $1.43B in planned use of state funds, $333M (23%) has already been appropriated, the majority of this is R&R funds that have been appropriated but not yet released

## Slide 24: DISCUSSION Projects Coming Soon
DISCUSSION Projects Coming Soon