Approved by the Board of Trustees

March 19, 2026

30

Board Meeting March 19, 2026

ROLL CALL

APPROVE PROJECT BUDGET FOR RENOVATION, ALTGELD HALL AND REPLACEMENT, ILLINI HALL, URBANA

(Capital Development Board Project)

Action:	Approve Project Budget for Renovation, Altgeld Hall and Replacement, Illini Hall

Funding:	Institutional Funds Operating Budget, Academic Facilities Maintenance Fund Assessment Fund, and State Capital Appropriations

In March 2025, the Board of Trustees approved a budget increase for the renovation of Altgeld Hall and replacement of Illini Hall with a new project budget of $250.5 million. The project plan has four phases. Phase 1, demolition of Illini Hall, has been completed. Phase 2, the complete exterior renovation of Altgeld Hall, is nearing completion. Phase 3, construction of the new Illini Hall, is underway. The project is managed by the Capital Development Board (CDB) and uses a single-prime delivery method for each phase. Project delays and cost escalations require a $56.0 million increase in the project budget to cover the scope of Phase 4, the interior renovation of Altgeld Hall, bringing the total project budget to $306.5 million. State funds totaling $56.0 million have been released to cover this difference.

The chancellor, University of Illinois Urbana-Champaign, and vice president, University of Illinois System, with the concurrence of the appropriate administrative officers, recommends approval of an increase in the budget for this total project by $56.0 million to $306.5 million.

The Board action recommended in this item complies in all material respects with applicable State and federal laws, University of Illinois Statues, The General Rules Concerning University Organization and Procedure, and Board of Trustees policies and directives.

Funds for this project are available from the institutional funds operating budget of the University of Illinois Urbana-Champaign, the Academic Facilities Maintenance Fund Assessment Fund, and the State of Illinois capital appropriations.

The president of the University of Illinois System concurs.