Approved by the Board of Trustees

March 19, 2026

32

Board Meeting

March 19, 2026

ROLL CALL

Approve Project BUDGET and Amend PROFESSIONAL SERVICES CONSULTANT Contract FOR IKENBERRY RESIDENCE HALL 4 AND DEMO 0091, 0092, URBANA

Action:	Approve Project Budget and Amend Professional Services Consultant Contract for Ikenberry Residence Hall 4 and Demo 0091, 0092

Funding:	Institutional Funds Operating Budget with Anticipated Reimbursement from the Proceeds of a Future Sale of Auxiliary Facilities System Bonds

The University of Illinois Urbana-Champaign’s University Housing is beginning implementation of the Ikenberry Commons Strategic Plan (ICSP) - 2022 update to respond to the university’s growing enrollment and need to provide high-quality living accommodations for the undergraduate first-year, live-on requirement. The first phase of implementation includes constructing a new residence hall with integrated dining and demolishing the Taft Hall and Van Doren Hall (TVD). Demolition of TVD will remove 82,912 gross square feet. The proposed new building is estimated to be approximately 160,000 gross squaret feet.

In November 2025, a professional services consultant was engaged to support the conceptualization phase. The intent is to amend the contract for full professional services to complete the design.

For the project to proceed through design, it is necessary to approve the project, approve the project budget, and amend the professional services contract. The selection of the professional services consultant for this project was in accordance with the requirements and provisions of Public Act 87-673 (Architectural, Engineering, and Land Surveying Qualifications-Based Selection Act).

Accordingly, the chancellor, University of Illinois Urbana-Champaign, and vice president, University of Illinois System, with the concurrence of the appropriate administrative officers, recommends approval of the project budget to $12,000,000, an increase of $10,787,000. A firm budget will be developed during the design process. Preliminary analysis estimates the entire project will require a total budget of $181,500,000 upon receipt of construction bids. Subsequent approvals will be sought as information is received. In addition, the chancellor, University of Illinois Urbana-Champaign, and vice president, University of Illinois System, with the concurrence of the appropriate administrative officers recommends that Goettsch Partners of Chicago, IL, continues to be employed and their contract amended for remaining schematic design, design development, construction documents, bidding, construction, and post-construction phases of the project, and associated supplemental services. The firm’s fees will not exceed $9,310,373.

The Board action recommended in this item complies in all material respects with applicable State and federal laws, University of Illinois Statutes, The General Rules Concerning University Organization and Procedure, and Board of Trustees policies and directives.

Funds for this project are available from the University of Illinois Urbana-Champaign’s Institutional Funds Operating Budget, with anticipated reimbursement from the proceeds of a future sale of Auxiliary Facilities System Bonds.

The president of the University of Illinois System concurs.

Table 1: Diverse Vendor Participation

| Awarded Vendor | Prime Contract $ / Diverse Subcontractor Certification | Diverse Subcontractor Value | Subcontractor % of Work |
| --- | --- | --- | --- |
| Goettsch Partners, Inc. | $9,310,373 |  |  |
|  | MBE (ASA) | $3,222,999 | 35% |
|  | SDVOSB | $280,327 | 3% |
|  | WBE | $355,807 | 4% |
|  | Total | $3,859,133 | 41% |

1 A selection committee consisting of Mark Roessler, chair, (Facilities and Services, capital projects), Kelly Jo Hoffmann (Facilities and Services, engineering and construction services), Alma Sealine (Housing, assistant vice chancellor for auxiliary health and wellbeing and executive director of University Housing), Matthew Brown (Housing, director of facilities), Sandy Yoo (System Office of Capital, Utilities, and Real Estate, architect and associate director), and Tenea Harris (Office of Procurement Diversity, supplier diversity manager,), interviewed the following firms: Cannon Design, Chicago, IL; Goettsch Partners, Inc., Chicago, IL; Booth Hansen, Ltd., Chicago, IL; and Holabird & Root, LLC, Chicago, IL. The committee recommended Goettsch Partners, Inc., Chicago, IL, as best meeting the criteria for the project.