Approved by the Board of Trustees

March 19, 2026

33

Board Meeting

March 19, 2026

# ROLL CALL

# APPROVE ENERGY CONSERVATION PROJECT AND PROFESSIONAL AND CONSTRUCTION SERVICES AWARD, COLLEGE OF ACES BUILDINGS, URBANA

Action: 	Approve Energy Conservation Project and Professional and Construction Services Award, College of ACES Buildings

Funding: 	Institutional Funds Operating Budget and proceeds from future external financing

In November 2024, the Board of Trustees approved a Professional Services Award for the College of Agricultural, Consumer and Environmental Sciences (ACES) Buildings, not to exceed $1,500,000. The Public University Energy Conservation Act (110 ILCS 62/1 et seq.) allows the university to undertake “energy conservation measures” (ECMs) by engaging energy service companies. The guaranteed energy savings agreement shall include a written guarantee from the energy service company (ESCO) that, within 20 years, the energy or operational cost savings, or both, will meet or exceed the costs of the ECMs. The ESCO shall reimburse the public university for any shortfall of guaranteed energy savings projected in the contract.

The university has identified the following University of Illinois Urbana-Champaign facilities as candidates for this program: Animal Sciences Laboratory; ACES Library, Information, and Alumni Center; Turner Hall Greenhouses; Edward R. Madigan Laboratory; Jonathan Baldwin Turner Hall; Plant Sciences Laboratory; and National Soybean Research Center. These buildings, constructed between 1952 and 2001, consist of research, teaching, and office spaces and have major infrastructure and mechanical systems that have reached the end of their useful lifespans. An energy audit was conducted on these buildings to identify energy conservation measures to implement, with the goal of achieving energy and operational savings that will fund or repay design and construction costs in accordance with the Public University Energy Conservation Act.

The ECMs (also referred to herein as the “project”), in an amount not to

exceed $40.0 million, will include, but are not limited to, lighting upgrades, building envelope weatherization, water conservation, steam trap replacement, building automation system upgrades, installation of an energy recovery system,

reglazing and upgrading greenhouse building envelopes, and sealing ductwork.

Accordingly, the chancellor, University of Illinois Urbana-Champaign, and vice president, University of Illinois System, with the concurrence of the appropriate administrative officers, recommends that the ECMs be approved with a budget of $40.0 million.

Additionally, for the project to proceed, an ESCO must be engaged to provide the required professional and construction services. The selection of the ESCO for this project was in accordance with the requirements and provisions of the Public University Energy Conservation Act.

Accordingly, the chancellor, University of Illinois Urbana-Champaign, and vice president, University of Illinois System, with the concurrence of the appropriate administrative officers, recommends that Veregy Central LLC of Chesterfield, MO, be employed for the professional and construction services award for Energy Performance Contracting at the College of ACES Buildings in Urbana be approved. The ESCO’s fees will be approximately $38,100,000. Supporting diverse business enterprises is a critical requirement of this contract, and Veregy has committed to meeting or exceeding the following utilization rates: 30 percent for minority-owned business enterprises and 3 percent for veteran-owned business enterprises.

The Board action recommended in this item complies in all material

respects with applicable State and federal laws, University of Illinois Statutes, The

General Rules Concerning University Organization and Procedure, and Board of Trustees policies and directives.

Funds for this project are available from the institutional funds operating budget of the University of Illinois Urbana-Champaign with an anticipated resulting reimbursement through guaranteed energy cost savings and proceeds of future external financing.

The president of the University of Illinois System concurs.

Table 1: Diverse Business Utilization. Awarded Vendor; Prime Contract $; Diverse Subcontractor Value; Diverse Subcontractor % of Work. Veregy Central LLC, Chesterfield, MO; $ 37,424,731. MBE (AFA); $50,000; < 1%. MBE (ASA); $8,000; < 1%. MBE (HA); $1,100,000; 3%. VOSB; $1,200,000; 3%. WBE; $7,500,000; 20%. Total; $9,858,000; 26%.

A selection committee consisting of Matt Edmonson, chair (assistant director, University Office of Capital Programs and Real Estate Services); Frank Colacicco (associate director, Utilities Distribution); David Hardin (associate director, Energy Management Systems and Controls); Sylvia McIvor (associate director, Energy Performance Contracting); Dale Morrison (associate director, Procurement Diversity); and Doug Wolters (senior director of operations, College of ACES) interviewed and ranked as most qualified the following firms: ENGIE Services U.S. Inc., Oakland, CA; NORESCO, LLC, Des Plaines, IL; Performance Services, Inc., Indianapolis, IN; and Veregy Central, LLC, Chesterfield, MO. The committee recommends Veregy Central, LLC, Chesterfield, MO, as best meeting the criteria for the project.