Reported to the Board of Trustees

September 17, 2026

Capital Contract Change Orders

Report to the Board of Trustees

September 17, 2026

In May 2026, the Board of Trustees reaffirmed delegated authority to the Comptroller to approve change orders to university contracts and purchase agreements. Board-approved construction contracts with change orders exceeding $1,000,000, but not exceeding $5,000,000, and Board-approved professional services consultant contracts with amendments exceeding 5%, but not exceeding 15% will be reported to the Board at its next scheduled meeting.

The intent of this report is to provide the Board of Trustees a review of those contract changes germane to the above criteria for capital projects.

BOARD APPROVED CONSTRUCTION CONTRACTS WITH

CUMULATIVE CHANGE ORDERS > $1 MILLION

University: Urbana-Champaign

Project # / Title: U20118 – Undergraduate Library Redevelopment

Vendor: Williams Bros. Construction, Inc.

Contract Type: Single Prime

Original Contract Value: $41,878,000.00

Change Orders to Date ($ / %): $2,880,745.85 / 6.9%

Current Contract Value: $44,758,745.85

Project Description:

The Undergraduate Library Redevelopment will transform the former Undergraduate Library into the Archives and Special Collections Building while preserving its distinctive architectural character. Renovations will provide modern spaces for archival storage, preservation, access, instruction, research, and public engagement, supporting the long-term stewardship and use of the University’s unique collections.

BOT Approval History:

Planned Vendor Utilization:

| Awarded Vendor | Prime Contract $ / Diverse Subcontractor Certification | Certified Subcontractor - Original Contract Value | % of Contract | Certified Subcontractor - Current Contract Value | % of Contract |
| --- | --- | --- | --- | --- | --- |
| Williams Brothers Construction | MBE (AFA) | $2,415,000 | 5% | $2,446,974 | 5% |
| Peoria Heights, IL | MBE (HA) | $1,524,100 | 4% | $1,571,683 | 4% |
| Original Contract Value | VOSB | $1,257,000 | 3% | $1,426,622 | 3% |
| $41,878,000 | WMBE (AFA) | $385,000 | 1% | $309,864 | 1% |
| Current Contract Value | WBE | $8,269,500 | 20% | $8,926,484 | 20% |
| $44,758,746 |  | $13,850,600 | 33% | $14,681,627 | 33% |

University: Urbana-Champaign

Project # / Title: U21076 – Veterinary Teaching Hospital – Small Animal Clinic Oncology Center Addition – Design & Construction

Vendor: Broeren Russo Construction, Inc.

Contract Type: Single Prime

Original Contract Value: $20,425,000.00

Change Orders to Date ($ / %): $1,271,756.93 / 6.2%

Current Contract Value: $21,696,756.93

Project Description:

This project will construct a 23,227-square-foot addition to the Small Animal Clinic at the Veterinary Teaching Hospital to expand the University’s capacity for veterinary oncology services and meet growing demand for specialized cancer treatment. The new Oncology Center will provide modern clinical space dedicated to the diagnosis, treatment, and care of animal patients while supporting the teaching, research, and service missions of the College of Veterinary Medicine.

BOT Approval History:

Planned Vendor Utilization:

| Awarded Vendor | Prime Contract $ / Diverse Subcontractor Certification | Certified Subcontractor - Original Contract Value | % of Contract | Certified Subcontractor - Current Contract Value | % of Contract |
| --- | --- | --- | --- | --- | --- |
| Broeren Russo Builders, Inc. |  |  |  |  |  |
| Champaign, IL | MBE (AFA) | $0 | 0% | $0 | 0% |
| Original Contract Value | MBE (HA) | $5,440,791 | 27% | $7,500,639 | 35% |
| $20,425,000 | VOSB | $614,957 | 3% | $503,832 | 2% |
| Current Contract Value | WBE | $739,000 | 4% | $746,857 | 3% |
| $21,696,757 |  | $6,794,748 | 33% | $8,751,328 | 40% |

BOARD APPROVED PSC CONTRACTS WITH

CUMULATIVE AMENDMENTS > 5%

No reportable amendments in this Board cycle.